|  |  |
| --- | --- |
| **Week** | **Task** |
| Week 1 (Jun 10) | * Team Interaction * Project Title * Team members Skills identification, Knowing Team members Strengths |
| Week 2 (Jun 11) | * Requirements gathering * Finalizing the scope of the project * Coming up with Technologies. * Preparing the document plan. * Assumptions and Dependencies |
| Week 3 (Jun 12) | * User Interfaces * Hardware Interfaces * Software Interfaces * Communications Interface * Project Approval with final requirements |
| Week 4 (Jun 13) | * Installing Database and ER diagrams * Creating Tables and inserting test data. |
| Week 5 (Jun 17) | * Developing Signup Page |
| Week 6 (Jun 18) | * Finalize Requirements |
| Week 7 (Jun 19) | * Developing the prototype of Different Types of a Loan page |
| Week 8 (Jun 20) | * Interest % display Page Prototype. * Midterm Presentation |
| Week 9 (Jun 24) | * Amount of Loan and Tenure Page Prototype(Simple Interest / Compound Interest) |
| Week 10 (Jun 25) | * Implementation of Home Page |
| Week 11 (Jun 26) | * Login page Functionality |
| Week 12 (Jun 27) | * Validating Login page with all sorts of   Inputs.   * Adding social media access |
| Week 13 (July 1) | * Identifying the Hosting Environment(AWS cloud or Azure Cloud or Heroku/GitHub/node Js) |
| Week 14 (July 2) | * Creating BluePrint of Project |
| Week 15 (July 3) | * Demo to Dr. Qin. * Implementing additional features(if Any). |