|  |  |
| --- | --- |
| **Week** | **Task** |
| Week 1 (Aug 26) | * Team Interaction * Team members dividing the work to be done. |
| Week 2 (Sep 2) | * Requirements gathering. * Team Meeting. * Pages that are to be developed. |
| Week 3 (Sep 9) | * User Interfaces * Hardware Interfaces * Software Interfaces * Enhancement of the pages. |
| Week 4 (Sep 16) | * Pages such as details, Adding guest are to be developed. |
| Week 5 (Sep 23) | * Database connectivity to these developed pages. |
| Week 6 (Sep 30) | * Finalize the UI for the designed pages. * Group meeting about the project status. |
| Week 7 (Oct 7) | * Designing the templates for different invitations. * Developing the details page. * Adding the templates in the details page. |
| Week 8 (Oct 14) | * Midterm Presentation |
| Week 9 (Oct 21) | * Sending the mail through the application. * Attaching the mail gun to the application. |
| Week 10 (Oct 28) | * Creating the rest pages and database connectivity to these pages. |
| Week 11 (Nov 4) | * Developing the leftover pages. * Project meeting about the status of the project. |
| Week 12 (Nov 11) | * Validating all the pages with all sort of inputs. * Adding social media access |
| Week 13 (Nov 18) | * Identifying the Hosting Environment(AWS cloud or Azure Cloud or Heroku/GitHub/node Js) |
| Week 14 (Nov 25) | * Creating BluePrint of Project. * Starting the final Documentation of the project. |
| Week 15 (Dec 2) | * Demo to Dr. Qin. * Implementing additional features (if Any). |
| Week 16 (Dec 9) | * Final Presentation. |