
**DAILY REPORT (individual)**

|  |  |
| --- | --- |
| **Project Name:** | Celebremos |
| **Day:** | June 27, 2019 (Thursday) |
| **Name:** | Poojitha Singam |

**REPORT:**

|  |  |
| --- | --- |
| **Your planed objectives** | Client meeting and Stand up meeting  Document daily report for team  Work on technical manual  Work on backend of register page |
| **Your achieved objectives** | Reviewed requirements with client and Team members  Updated daily report for team  Worked on technical manual  Worked on backend of register page |
| **Your missed objectives and make-up plan** | None |
| **Your plan for next day** | Work on Validations as well as fully working functionality |

**Screenshots:**

****

