**DAILY REPORT (individual)**

|  |  |
| --- | --- |
| **Project Name:** | Celebremos |
| **Day:** | June 13, 2019 |
| **Name:** | Vishal Reddy Pannala |

**REPORT:**

|  |  |
| --- | --- |
| **Your planed objectives** | Review the ER diagram with client  Discuss it with other team members  Add if any entity is missing  Discuss and finalize wireframes  Design prototypes |
| **Your achieved objectives** | Reviewed the ER diagram with client  Discussed ER diagram with other team members  All the entities are added – so nothing new added  Finalized layout of webpages  Designed some prototypes |
| **Your missed objectives and make-up plan** | Not all prototypes are designed, planned for next day |
| **Your plan for next day** | Design all the remaining prototypes  Make the prototypes interactive  Review it with client |